PVK CINEMAS

Deployment & Maintenance Plan

Operational Control, Release, Recovery and Maintenance | Version 1.0

| Document Attribute | Value |
| --- | --- |
| Document ID | PVK-DMP-001 |
| Version | 1.0 |
| Status | BASELINE CANDIDATE |
| Project | PVK Cinemas AI-Powered Cinema Search Platform |
| Governing Process | PVK-SDP-001 — Software Development Process, Version 1.0 |
| Requirements | PVK-SRS-001 — Software Requirements Specification, Version 1.0 |
| Architecture | PVK-ARCH-001 — System & Software Architecture, Version 1.0 |
| Database | PVK Cinemas Final Database Design — LOCKED FOR IMPLEMENTATION |
| Traceability | PVK-RTM-001 — Requirements Traceability Matrix, Version 1.0 |
| Test Strategy | PVK-TEST-001 — Test Strategy & Test Plan, Version 1.0 |

This document defines how a reviewed PVK Cinemas release is built, configured, deployed, verified, monitored, recovered, maintained and eventually retired. It does not invent production infrastructure values that the current project artifacts have deliberately left open; such decisions remain controlled TBD items.

# 1. Purpose

PVK-SDP-001 establishes release/deployment and operation/maintenance as controlled lifecycle stages. It requires approved scope, implementation and test evidence, migration verification, controlled configuration, smoke testing, monitoring, rollback information and post-deployment maintenance. This document turns those process requirements into an operational procedure.

Keep the deployed system reproducible from a versioned release artifact.

Protect the locked relational database schema and its migration history.

Ensure deployment does not bypass requirements, authorization, tests or change control.

Make application, database and search failures diagnosable.

Provide a safe rollback/recovery path for application and database changes.

Keep AI/search data derived from, and rebuildable from, authoritative relational data.

Control corrective, adaptive and enhancement maintenance after release.

# 2. Operational Scope

This plan applies to the complete in-scope PVK Cinemas platform: customer discovery/search, user and employee identity, theatre-manager scope, super-admin administration, cities/theatres/screens/seats, movie metadata, show scheduling, show-seat availability, audit logging and the derived AI/search subsystem.

The plan does not introduce payment, refund/settlement, marketplace commission, complex booking, seat-hold expiration, financial accounting, loyalty or full notification-delivery infrastructure. Those remain explicitly out of scope under the current SRS baseline. fileciteturn14file14L1-L20

# 3. Deployment Principles

| ID | Principle | Operational Rule |
| --- | --- | --- |
| P-01 | Reproducibility | A release must be identifiable by version/commit/artifact and deployable using controlled configuration. |
| P-02 | Database authority | The relational database is the operational source of truth; search indexes are derived. |
| P-03 | Migration discipline | Database migrations are versioned, deterministic and reviewed before release. |
| P-04 | Security first | Secrets are externalized; authentication/authorization controls are never weakened for deployment convenience. |
| P-05 | Evidence driven | A release is approved from implementation, test, migration and rollback evidence, not from developer confidence alone. |
| P-06 | Fail safe | A failed deployment must have a defined recovery decision and preserved evidence. |
| P-07 | Minimal production mutation | Only the approved release and migration set may be applied. |
| P-08 | Search independence | Search service failure must not corrupt authoritative cinema data. |

# 4. Environment Model

| Environment | Purpose | Typical Activities | Control | Data Rule |
| --- | --- | --- | --- | --- |
| DEV | Active implementation | Feature development, local debugging, unit tests | Developer-controlled | Non-production data only |
| TEST/CI | Automated verification | Build, static checks, unit/integration/API tests | CI-controlled | Deterministic synthetic/seeded data |
| STAGING | Release candidate verification | Migration rehearsal, E2E, security, performance and smoke testing | Release-controlled | Production-like, sanitized data |
| PRODUCTION | Live service | Customer/manager/admin operation | Release-controlled | Authoritative production data |

The exact hosting provider, production topology, availability target and recovery objectives remain architecture/deployment TBD items until explicitly approved. The architecture currently requires clear deployment units and environment responsibilities but deliberately leaves the production hosting model as ARCH-TBD-004. fileciteturn14file16

# 5. Deployment Units and Trust Boundaries

| ID | Unit | Responsibility | Boundary |
| --- | --- | --- | --- |
| DU-01 | Frontend | Browser-facing customer/manager/admin UI | HTTPS to backend only |
| DU-02 | Core Backend | Authentication, authorization, domain services, APIs, persistence, validation, audit | Trusted application layer |
| DU-03 | Relational Database | Authoritative operational cinema data | Backend only |
| DU-04 | Search Service | Indexing, retrieval, ranking and search evaluation support | Backend/search boundary; no transactional authority |
| DU-05 | Search Index Store | Derived searchable representation | Search service only |
| DU-06 | Observability | Application logs, metrics, health and deployment evidence | Controlled operational access |

The architecture explicitly uses a modular-monolith core with an independent search service. The browser does not receive direct database or search-index access, and the search service does not become the transactional source of truth. fileciteturn14file16

# 6. Configuration and Secrets Management

| Configuration Class | Examples | Rule |
| --- | --- | --- |
| Application configuration | Environment name, API base URL, feature flags | Versioned template; environment-specific values supplied at deployment. |
| Database configuration | Host, port, database name, pool settings | Secrets externalized; schema version verified before application start. |
| Authentication secrets | Password-hash parameters, signing/session secrets where applicable | Never commit secrets; rotate through controlled change. |
| Search configuration | Index endpoint, collection/index name, embedding/ranking configuration | Versioned configuration; pipeline version recorded in index. |
| Observability | Log level, metrics endpoint, health checks | Production-safe defaults; no credential leakage. |
| Third-party credentials | Only if an approved integration exists | No undocumented external dependency may enter a release. |

TBD-001 (authentication mechanism), ARCH-TBD-002 (search engine/vector-store technology), ARCH-TBD-004 (production hosting model), and related deployment decisions must be resolved before final production configuration is frozen. fileciteturn14file16

# 7. Release Artifact and Versioning

Every release receives a unique version identifier.

The release records source-control commit/tag, build timestamp, build result and included change set.

Application binaries/images/packages are immutable after release approval.

Database migrations included in the release are explicitly listed.

Seed/reference-data changes are explicitly listed.

Search pipeline/index version changes are explicitly listed.

Known limitations, open accepted defects and rollback information are recorded.

The exact artifact used in staging must be the artifact promoted to production wherever the deployment model permits.

| Release Record | Required Evidence |
| --- | --- |
| Release ID/version | Version/tag/build identifier |
| Source | Commit SHA/tag |
| Scope | Approved requirements/change IDs |
| Build | Successful CI/build evidence |
| Database | Migration list + checksum/version |
| Search | Index/pipeline version if applicable |
| Tests | Required test suite results |
| Defects | Open defects and formal dispositions |
| Deployment | Environment/date/operator or automation identity |
| Smoke | Post-deployment smoke results |
| Recovery | Rollback/recovery decision and last-known-good release |

# 8. Pre-Deployment Release Gate

| Gate | Area | Exit Condition |
| --- | --- | --- |
| D-G01 | Scope | Approved release scope identified; no unapproved feature included. |
| D-G02 | Requirements | Included MUST requirements have implementation and verification evidence in RTM. |
| D-G03 | Code | Review complete; protected baseline is deployable/release-ready. |
| D-G04 | Automated checks | Build, static checks, unit and required integration/API tests pass. |
| D-G05 | Database | Migration scripts reviewed, deterministic and rehearsed. |
| D-G06 | Data | Required reference/seed data verified. |
| D-G07 | Security | Authentication, authorization and sensitive-data tests pass. |
| D-G08 | Search | Required indexing/retrieval evaluation passes for included search changes. |
| D-G09 | Defects | Critical defects closed or formally accepted; no unexplained release blocker. |
| D-G10 | Rollback | Last-known-good release and recovery approach identified. |
| D-G11 | Configuration | Production configuration supplied through approved mechanism. |
| D-G12 | Observability | Health checks, logs and required monitoring are active. |

# 9. Database Migration Procedure

Back up or otherwise protect the target database according to the approved recovery policy.

Record current application version and database schema/migration version.

Verify the target release's migration sequence from the current production baseline.

Run migration in staging using a production-like dataset.

Execute database integrity tests: foreign keys, unique constraints, required values and critical business rules.

Review destructive operations separately. Any destructive migration requires an explicit recovery strategy.

Record migration result and resulting schema version.

Only after migration verification passes, deploy the application release that expects the new schema.

Run post-migration smoke tests.

The locked database baseline is not changed by deployment. A schema change requires the controlled change process and impact assessment across requirements, 3NF/data integrity, API, frontend, search, migration/rollback, testing and scope. fileciteturn14file16

# 10. Standard Deployment Procedure

Freeze/confirm the approved release scope.

Confirm release candidate build and artifact checksum/identity.

Confirm staging verification and approval.

Confirm maintenance window or deployment authorization if applicable.

Verify current production health.

Verify current release and database migration version.

Apply approved database migration(s) using the controlled migration mechanism.

Deploy the approved application artifact.

Apply only approved configuration changes.

Verify application health/readiness.

Execute smoke tests for authentication, customer discovery, show display, manager authorization and core admin/audit workflows.

Verify search status/freshness when the release touches search or indexing.

Monitor critical workflows and error rates.

Record deployment evidence.

If the release fails acceptance, execute the recovery decision rather than improvising fixes in production.

# 11. Post-Deployment Smoke Test

| ID | Check | Expected Result |
| --- | --- | --- |
| SM-01 | Application health | Application starts and health endpoint/status is healthy. |
| SM-02 | Authentication | Valid user can authenticate; invalid access is rejected. |
| SM-03 | Customer discovery | Movie list/details load. |
| SM-04 | Theatre-wise shows | Movie Details displays shows grouped by theatre, not generic morning/afternoon/evening buckets. |
| SM-05 | Show timing | Show timing/status data loads correctly. |
| SM-06 | Seat availability | Selected show exposes its own show-seat availability. |
| SM-07 | Manager scope | Manager cannot access an unassigned theatre. |
| SM-08 | Admin | Authorized Super Admin can access platform administration. |
| SM-09 | Audit | A controlled administrative action produces expected audit evidence. |
| SM-10 | Search | Search returns expected representative results when search is enabled. |
| SM-11 | Database | No migration/integrity error appears in application logs. |
| SM-12 | Error path | No raw stack trace, credential or sensitive database detail is exposed to clients. |

# 12. Rollback and Recovery

Rollback is a controlled recovery decision, not an automatic reflex. Application rollback is generally preferred when database compatibility permits. Database rollback is only performed through a reviewed, tested recovery strategy; destructive schema changes must never be reversed by ad-hoc SQL.

| ID | Scenario | Recovery Approach |
| --- | --- | --- |
| R-01 | Application defect, schema compatible | Return application to last-known-good artifact; verify smoke suite. |
| R-02 | Application defect with incompatible schema | Use tested application/database recovery plan; do not assume old application can run against new schema. |
| R-03 | Migration failure before commit/completion | Use migration tool's supported transaction/recovery behavior; preserve logs and stop release. |
| R-04 | Data corruption suspected | Stop further mutation where practical; preserve evidence; initiate approved database recovery process. |
| R-05 | Search index failure | Keep relational system operational; repair/rebuild derived index from authoritative data. |
| R-06 | Authentication/security failure | Disable affected release path or revert to last-known-good secure artifact; treat as release blocker. |

Every recovery must record: failed release, last-known-good release, failure time, observed symptoms, evidence/logs, action taken, resulting version, smoke-test result and follow-up defect/change ID.

# 13. Backup and Restore Policy

Exact retention periods, backup frequency and recovery-point/recovery-time objectives are intentionally not invented here because NFR-004/TBD-003 and the architecture deployment decision require explicit project approval. Once approved, the values become controlled operational configuration.

| Control | Required Practice | Status |
| --- | --- | --- |
| Backup scope | Protect authoritative relational production data and required operational configuration. | REQUIRED |
| Backup frequency | Defined by approved RPO. | TBD-003 |
| Retention | Defined by approved governance/retention policy. | TBD-008 / A-10 decision |
| Restore testing | Perform scheduled restore verification, not merely backup existence checks. | REQUIRED |
| Migration recovery | Destructive changes require tested recovery strategy. | REQUIRED |
| Search recovery | Search index must be rebuildable from authoritative source. | REQUIRED |
| Evidence | Record backup/restore test results. | REQUIRED |

# 14. AI/Search Operations

Operational cinema data is read from the normalized relational source.

Index documents and embeddings are derived artifacts.

Indexing records include pipeline/index version information.

STALE and DELETED index records are detectable.

Search failures do not mutate authoritative operational data.

Index rebuilds are repeatable from source records.

Changes to retrieval, ranking, embeddings or indexing require search regression evaluation.

Search quality is evaluated using the approved representative dataset once TBD-006/ARCH-TBD-003 is resolved.

| Operational Condition | Detection | Response |
| --- | --- | --- |
| Indexing job failure | Job status/log/metric | Retry according to controlled policy; investigate persistent failure. |
| Stale index | Index state/timestamp | Reindex affected records; validate freshness. |
| Deleted source still searchable | Source/index consistency check | Mark/delete derived record; regression-test deletion propagation. |
| Search quality regression | Evaluation dataset/metrics | Block release or revert search pipeline change. |
| Search service unavailable | Health check/error rate | Preserve transactional source; return controlled search degradation. |

# 15. Monitoring and Observability

| Area | Signals | Evidence | Owner |
| --- | --- | --- | --- |
| Application health | Availability/readiness, startup failures | Health checks + deployment logs | Release owner |
| API errors | 5xx, validation failures, authorization failures | Application logs/metrics | Backend/DevOps |
| Database health | Connection failures, migration errors, constraint errors | DB/application monitoring | DB/DevOps |
| Critical workflow | Login, movie discovery, show display, seat availability, manager scope | Synthetic/smoke checks | QA/DevOps |
| Search health | Indexing failures, stale records, search latency/errors | Search logs/metrics/status | AI/Search + DevOps |
| Security | Repeated auth failures, suspicious authorization denials, credential leakage indicators | Security logs/audit | Security/DevOps |
| Audit | Expected administrative audit events | AUDIT_LOG review | Admin/QA |
| Resource health | CPU/memory/storage/network where supported | Infrastructure monitoring | DevOps |

# 16. Operational Severity and Response

| Level | Example | Response |
| --- | --- | --- |
| OPS-1 Critical | Core service unavailable, authoritative data corruption, security boundary failure | Immediate incident response; stop/rollback release where appropriate. |
| OPS-2 High | Major customer/admin workflow broken, persistent search outage, migration issue without data loss | Prompt investigation; corrective action or rollback. |
| OPS-3 Medium | Degraded non-critical behavior with workaround | Prioritized maintenance ticket. |
| OPS-4 Low | Cosmetic/documentation/minor operational issue | Normal maintenance backlog. |

# 17. Maintenance Model

| Type | Purpose | Controlled Flow |
| --- | --- | --- |
| Corrective | Fix defects found after release. | Defect → impact analysis → implementation → regression → release. |
| Adaptive | Respond to supported dependency, runtime, browser, infrastructure or environment changes. | Change request → compatibility analysis → tests → controlled release. |
| Perfective | Approved enhancement within project scope. | Requirement/change → design impact → implementation → verification. |
| Preventive | Reduce recurring failure or maintenance risk. | Root-cause analysis → process/design/test improvement. |

# 18. Dependency and Security Maintenance

Review dependencies periodically for security and compatibility updates.

Do not upgrade major frameworks or database versions as an incidental maintenance action.

Major dependency/runtime/security changes require impact analysis against API, database, search, security and tests.

Security fixes are prioritized by severity and exploitability.

After dependency changes, rerun the affected regression suite and security tests.

Record dependency version changes in the release/change record.

# 19. Data and Reference-Data Maintenance

Reference data such as cities, languages, genres, certifications, seat types, presentation formats and audio formats must be changed through controlled application/admin mechanisms or versioned seed/migration processes. Direct production edits that bypass audit, validation or migration control are prohibited unless an emergency procedure is explicitly approved and documented.

Never modify authoritative production data simply to make a UI screenshot look correct.

Correct data defects at the authoritative source.

After data corrections, verify dependent shows, seat availability, search index state and audit evidence where applicable.

If a correction affects search, rebuild or refresh the derived representation and evaluate the affected search cases.

# 20. Audit and Operational Accountability

AUDIT_LOG is part of the controlled database baseline and is append-only. Operational maintenance must preserve this property. Administrative actions that are required to be auditable must leave identifiable actor/action/entity/time evidence.

Do not delete or rewrite historical audit records as a normal maintenance action.

Use a separate corrective/audit process if an audit record itself is defective.

Review audit records when investigating authorization, data-change or administrative incidents.

Do not place credentials or sensitive secrets in audit values.

# 21. Incident Management

| Step | Activity |
| --- | --- |
| I-01 Detect | Alert, user report, monitoring or failed smoke test identifies issue. |
| I-02 Contain | Prevent further damage; disable affected path or stop deployment if necessary. |
| I-03 Preserve | Capture logs, version, request identifiers, timestamps, screenshots and relevant database/search state. |
| I-04 Assess | Determine severity, affected requirements and whether rollback is safe. |
| I-05 Recover | Rollback, repair or restore using approved procedure. |
| I-06 Verify | Run targeted and regression tests; confirm critical workflows. |
| I-07 Close | Document root cause, corrective action and follow-up prevention work. |

# 22. Disaster Recovery Readiness

A production release is not operationally complete until the recovery path is documented.

The recovery plan must identify the last-known-good application artifact and database state/version.

Restore procedures must be tested in a non-production environment before being relied upon.

Search recovery must use authoritative relational data rather than an unrecoverable index-only backup.

Recovery tests must verify authentication, customer discovery, theatre-wise show display, seat availability, manager scope and audit behavior.

Recovery objectives remain pending until TBD-003 is formally resolved.

# 23. Maintenance Release Workflow

Create defect/change record with affected requirement IDs.

Classify change as minor, normal, major or emergency under PVK-SDP-001.

Perform impact analysis across requirements, database/3NF, API, frontend, search, security, testing, deployment and documentation.

Implement in isolated feature/change branch.

Run affected automated and integration tests.

Run regression suite for critical workflows.

Update A-09 traceability.

Review and approve release.

Deploy through the same controlled deployment path.

Perform smoke tests and monitor.

# 24. Rollback Decision Matrix

| Condition | Rollback Bias | Decision Rule |
| --- | --- | --- |
| Security boundary broken | YES | Unless safe forward fix is explicitly approved and immediately verifiable. |
| Authoritative data corruption | YES / RECOVERY | Protect data first; use tested recovery procedure. |
| Critical workflow unavailable | Usually YES | Unless a safe, rapid forward correction is already approved. |
| Search quality regression only | Usually YES for search component | Transactional source remains authoritative; revert search change or rebuild. |
| Cosmetic UI defect | NO | Normal corrective release unless customer-critical. |
| Migration partially applied | Depends | Follow migration-specific recovery plan; never improvise. |

# 25. Deployment Acceptance Criteria

Approved release artifact is deployed.

Database migration/version matches the release expectation.

No critical migration or startup errors are present.

Authentication works.

Customer movie discovery works.

Movie Details presents shows grouped by theatre and includes show timing.

Show-seat availability corresponds to the selected show/screen.

Theatre Manager cannot operate outside assigned theatre scope.

Super Admin platform operations work for authorized users.

Required audit events are recorded.

Search works or controlled degradation is demonstrated when search is unavailable.

No sensitive credential material is exposed in responses/logs.

Smoke test evidence is stored.

Release version, deployment date, included changes and rollback information are recorded.

# 26. Operational and Maintenance Metrics

| Metric | Definition | Purpose |
| --- | --- | --- |
| Deployment success rate | Successful deployments / attempted deployments | Release health |
| Rollback rate | Releases requiring rollback / releases | Release stability |
| Change failure rate | Releases causing incident/rollback / releases | Engineering quality |
| Mean time to detect | Issue occurrence to detection | Observability |
| Mean time to restore | Incident detection to verified recovery | Operational resilience |
| Defect reopen rate | Reopened defects / closed defects | Fix quality |
| Escaped defects | Production defects by severity | Quality effectiveness |
| Search freshness failures | Index freshness incidents | Search operations |
| Search regression score | Evaluation result versus approved baseline | AI/search quality |
| Migration failure rate | Failed migrations / migrations | Database release safety |

Metrics are used for engineering feedback rather than artificial targets. PVK-SDP-001 specifically calls for defect, test, deployment and search-quality measures and recommends process improvement when recurring defects appear. fileciteturn14file3

# 27. Change Control

| Change Class | Example | Required Control |
| --- | --- | --- |
| Minor | Documentation or non-behavioral correction | Review and record. |
| Normal | Approved feature within scope | Impact analysis, implementation, tests and review. |
| Major | Schema, security, architecture or scope change | Formal approval and full impact assessment. |
| Emergency | Production-critical correction | Expedited approval, controlled recovery and after-action review. |

The mandatory impact areas are requirements, database/3NF integrity, API contracts, frontend behavior, AI/search indexing, security, testing, deployment/migrations, documentation, scope and schedule. fileciteturn14file0

# 28. Open Deployment Decisions

| Decision | Description | Operational Impact |
| --- | --- | --- |
| TBD-003 | Availability target and recovery objectives | Required for final backup, DR and uptime acceptance. |
| TBD-008 | Retention policy for SEARCH_QUERY and AUDIT_LOG | Required for operational storage/governance. |
| ARCH-TBD-002 | Search engine/vector-store technology | Required for concrete search deployment configuration. |
| ARCH-TBD-004 | Production hosting model | Required for final topology, networking and monitoring. |
| ARCH-TBD-006 | Retention policy for SEARCH_QUERY and AUDIT_LOG | Required for final storage governance. |

These are intentionally retained as open decisions. The current artifacts explicitly say not to invent them. fileciteturn14file15

# 29. Operational Responsibilities

| Role | Operational Responsibility | RACI |
| --- | --- | --- |
| Project Lead / Product Owner | Release scope, release approval, major change acceptance | A |
| Software Architect / Technical Lead | Architecture impact, rollback risk, major technical decisions | A/R |
| Backend Developer | Application deployment readiness, service health, fixes | R |
| Frontend Developer | Frontend build/readiness, UI regressions | R |
| Database Engineer | Migration, integrity, backup/restore readiness | R |
| AI/Search Engineer | Indexing, search health, search regression | R |
| QA / Test Engineer | Release verification, smoke/regression, defect disposition | R |
| DevOps / Release Owner | Build, configuration, deployment, monitoring, rollback execution | R |

# 30. Release Record Template

| Field | Value to Record |
| --- | --- |
| Release ID | ____________________________ |
| Version | ____________________________ |
| Commit/Tag | ____________________________ |
| Release Date/Time | ____________________________ |
| Approved Scope / Change IDs | ____________________________ |
| Database Migration Version | ____________________________ |
| Search Pipeline/Index Version | ____________________________ |
| Test Report | ____________________________ |
| Known Defects | ____________________________ |
| Deployment Result | PASS / FAIL |
| Smoke Test Result | PASS / FAIL |
| Last Known Good Release | ____________________________ |
| Rollback Decision | ____________________________ |
| Deployment Evidence | ____________________________ |
| Approver | ____________________________ |

# 31. Final Deployment & Maintenance Checklist

Release scope approved.

Requirements traceability updated.

Code review complete.

Automated checks pass.

Required integration/API/E2E/security tests pass.

Database migrations reviewed and rehearsed.

Seed/reference data verified.

Search evaluation completed for search changes.

Critical defects closed or formally accepted.

Configuration and secrets prepared through controlled mechanism.

Last-known-good release identified.

Recovery approach reviewed.

Release deployed.

Smoke tests pass.

Monitoring active.

Release record completed.

Post-release issues recorded.

Maintenance changes follow change control.

# 32. References

PVK-SDP-001 — Software Development Process, Version 1.0.

PVK-SRS-001 — Software Requirements Specification, Version 1.0.

PVK-ARCH-001 — System & Software Architecture, Version 1.0.

PVK-RTM-001 — Requirements Traceability Matrix, Version 1.0.

PVK-TEST-001 — Test Strategy & Test Plan, Version 1.0.

PVK Cinemas Final Database Design — Version 1.0; LOCKED FOR IMPLEMENTATION.

ISO/IEC/IEEE 12207:2026 — Systems and software engineering — Software life cycle processes.

ISO/IEC/IEEE 29148:2018 — Requirements engineering.

IEEE 730-2026 — Software quality assurance process reference.

IEEE 828 — Configuration-management guidance.

# 33. Baseline Statement

PVK-DMP-001 establishes the controlled deployment and maintenance framework required by the PVK Cinemas software process. It is designed to be used during actual implementation rather than as a generic DevOps checklist. In particular, it protects the locked 3NF relational source of truth, treats AI/search as a derived and rebuildable subsystem, enforces controlled migration and rollback behavior, preserves theatre-scoped authorization, and requires evidence before release.

This document remains a BASELINE CANDIDATE until the deployment-specific TBD items are resolved. No unresolved TBD is silently converted into a production promise.