PVK CINEMAS

Implementation Plan

Engineering Execution Baseline — Version 1.0

| Document Attribute | Value |
| --- | --- |
| Document ID | PVK-IMPL-001 |
| Version | 1.0 |
| Status | IMPLEMENTATION BASELINE CANDIDATE |
| Project | PVK Cinemas AI-Powered Cinema Search Platform |
| Process | PVK-SDP-001, Version 1.0 |
| Requirements | PVK-SRS-001, Version 1.0 |
| Architecture | PVK-ARCH-001, Version 1.0 |
| Database | PVK Cinemas Final Database Design — LOCKED FOR IMPLEMENTATION |
| API | PVK-API-001, Version 1.0 |
| UI/UX | PVK-UIUX-001, Version 1.0 |

This document converts the approved requirements, architecture, database, API and UI/UX baselines into an executable engineering sequence. It defines repository structure, implementation order, module boundaries, database migration discipline, backend/frontend sequencing, search integration, seed data, testing gates, environment configuration, CI/CD expectations, review gates, and Definition of Done.

# 1. Implementation Objective

The objective is to implement PVK Cinemas as a maintainable, testable web application without allowing implementation shortcuts to change the approved domain model. The implementation must preserve the locked relational design, enforce business rules server-side, expose the approved API contract, and deliver the UI flows defined in A-06.

Build the authoritative MySQL data layer first.

Implement backend domain rules before exposing mutation endpoints.

Implement public discovery before administrative convenience features.

Implement search as a derived capability over authoritative data.

Implement frontend screens against the API contract rather than directly against persistence.

Introduce test gates at each layer instead of postponing testing until the end.

Keep excluded payment, settlement, loyalty, marketplace and financial functionality outside the codebase unless separately approved.

# 2. Implementation Strategy

| Principle | Implementation Rule |
| --- | --- |
| Contract first | Freeze API DTOs and endpoint behavior before frontend integration. |
| Database first | Use the locked schema as the source of truth for persistence. |
| Vertical slices | Implement complete useful flows rather than isolated screens only. |
| Server authority | Business rules and authorization are enforced in backend services. |
| Derived search | Search index is rebuildable from authoritative records. |
| Incremental integration | Merge only after unit/integration checks for the affected slice. |
| No speculative scope | Do not implement excluded features or unapproved abstractions. |

# 3. Recommended Repository Structure

| Area | Suggested Structure | Responsibility |
| --- | --- | --- |
| Backend | backend/src/main/java/... | Spring Boot application, controllers, services, repositories, security, DTOs. |
| Backend Tests | backend/src/test/... | Unit, integration and API tests. |
| Frontend | frontend/src/... | React application, pages, components, hooks, API client, state. |
| Frontend Tests | frontend/src/**/*.test.* | Component and flow tests. |
| Database | database/migrations/... | Versioned schema/migration scripts. |
| Seed | database/seed/... | Deterministic development/test data. |
| Search | search/... | Index mapping, indexing/reindex scripts, service integration if separated. |
| Docs | docs/... | Approved project artifacts and developer documentation. |
| Config | config/.env.example etc. | Environment variable templates; no secrets committed. |
| CI | .github/workflows/... | Build, test, lint and quality gates. |

# 4. Backend Module Boundaries

| Module | Core Responsibility |
| --- | --- |
| auth | Authentication, authenticated context and security integration. |
| user | User/profile lifecycle and user-related application logic. |
| authorization | Role/permission evaluation and theatre scope enforcement. |
| city | City management and discovery. |
| theatre | Theatre management and theatre-scoped relationships. |
| screen | Screen configuration and screen capabilities. |
| seat | Seat configuration and show-specific availability representation. |
| movie | Movie catalogue and movie relationships. |
| show | Show scheduling, conflict validation and show lifecycle. |
| search | Search orchestration and derived index integration. |
| audit | Audit event creation and read-only audit access. |

Modules may be packages in a modular monolith rather than separate deployable services. The architecture does not require premature microservice decomposition.

# 5. Master Implementation Sequence

| Phase | Work | Exit Gate |
| --- | --- | --- |
| P0 | Repository, environments, coding standards and CI skeleton. | Clean build and CI executes. |
| P1 | Locked database schema and migrations. | Schema validation + migration test passes. |
| P2 | Reference/lookup data and deterministic seed. | Seed completes reproducibly. |
| P3 | Backend foundation, exception handling, DTOs, persistence base. | Application starts and health checks pass. |
| P4 | Authentication and authorization. | Protected route and cross-role tests pass. |
| P5 | City/theatre/screen/seat domain. | CRUD + scope tests pass. |
| P6 | Movie catalogue and relationships. | Catalogue API tests pass. |
| P7 | Show scheduling and conflict rules. | Scheduling integration suite passes. |
| P8 | Customer discovery APIs. | Customer vertical slice passes. |
| P9 | Search/indexing integration. | Search contract and freshness tests pass. |
| P10 | Frontend foundation and design system. | Frontend build/lint/test passes. |
| P11 | Customer UI flows. | Customer journey acceptance passes. |
| P12 | Manager UI. | Scoped operational workflow passes. |
| P13 | Super Admin UI. | Admin workflow and audit checks pass. |
| P14 | System integration, performance, security and regression. | Release candidate gate passes. |
| P15 | Deployment and operational readiness. | Production-readiness checklist passes. |

# 6. Phase P0 — Engineering Foundation

Create backend and frontend repositories/modules.

Configure Java/Spring Boot and React build tooling according to the selected stack.

Configure formatting, linting and static analysis.

Create .env.example/configuration templates.

Create local development profile.

Create CI pipeline that installs dependencies, builds and runs baseline tests.

Create standard logging and correlation-ID strategy.

Exit condition: a new developer can clone the repository, configure documented environment variables, build the project and execute the baseline test suite.

# 7. Phase P1 — Database Implementation

The final 28-entity database design is locked. Implementation must not redesign the schema while coding ordinary features.

Create migration baseline representing the approved schema.

Add primary keys, foreign keys, unique constraints, checks and required indexes from the database design.

Verify relationship cardinalities.

Verify temporal/scheduling indexes required by show queries.

Create database integration-test profile.

Test migration from an empty database to the current schema.

Any required schema deviation must be raised as a controlled change against the database design artifact. It must not be silently introduced by application developers.

# 8. Phase P2 — Reference and Seed Data

| Seed Group | Examples |
| --- | --- |
| Authorization | Roles, permissions and approved role-permission relationships. |
| Geography | Development cities. |
| Theatre | Development theatres and manager assignments where applicable. |
| Infrastructure | Screens, capabilities, seat types and deterministic seats. |
| Catalogue | Movies, genres, languages, certifications and approved relationships. |
| Schedules | Representative non-overlapping shows across theatres/screens. |

Seed data must be deterministic. Running the seed process repeatedly in a clean environment should produce the same logical dataset. Development schedules must obey the same show-overlap rules as production data.

# 9. Phase P3 — Backend Foundation

Create application configuration profiles.

Create database connection and migration integration.

Create global exception handler.

Create standard API error envelope.

Create request validation framework.

Create API response conventions.

Create base repository/service/controller patterns only where they reduce duplication.

Create structured logging and trace/correlation handling.

Create health/readiness endpoints.

# 10. Phase P4 — Authentication and Authorization

Implement security before administrative mutation endpoints.

| Step | Implementation |
| --- | --- |
| 1 | Implement user authentication against approved credential/session design. |
| 2 | Resolve authenticated user identity. |
| 3 | Resolve roles. |
| 4 | Resolve permissions. |
| 5 | Implement theatre scope from employee-theatre assignment. |
| 6 | Add method/service-level authorization checks. |
| 7 | Add cross-theatre denial tests. |

The client may hide unauthorized controls for usability, but only backend authorization determines whether an operation is allowed.

# 11. Phase P5 — Theatre Infrastructure Domain

Implement city repository/service/API.

Implement theatre repository/service/API.

Implement screen repository/service/API.

Implement screen capability relationships.

Implement seat types and seats.

Implement Theatre Manager scope checks.

Add integration tests for theatre → screen → seat relationships.

# 12. Phase P6 — Movie Catalogue Domain

Implement movie entity persistence and API DTOs.

Implement genre relationships.

Implement movie-language relationships.

Implement certification relationship.

Implement catalogue filtering.

Implement customer-safe movie representation.

Add validation tests for invalid movie-language relationships.

# 13. Phase P7 — Show Scheduling

This is a critical domain slice because the cinema schedule is central to the application's customer experience and operational correctness.

| Validation | Required Check |
| --- | --- |
| Movie | Movie exists and is eligible for scheduling. |
| Movie language | Selected language belongs to selected movie. |
| Theatre | Theatre exists and is within manager scope for manager operations. |
| Screen | Screen belongs to selected theatre. |
| Capability | Capability belongs to selected screen. |
| Presentation | Presentation format is compatible with capability. |
| Audio | Audio format is compatible with capability. |
| Time | End is after start. |
| Overlap | No conflicting active show on same physical screen. |

The overlap rule must be enforced transactionally. A pre-check in the controller is insufficient because concurrent requests can pass independent checks.

# 14. Phase P8 — Customer Discovery Vertical Slice

Implement one complete vertical slice before expanding the UI:

GET /movies

GET /movies/{movieId}

GET /movies/{movieId}/shows

GET /cities/{cityId}/theatres

GET /theatres/{theatreId}

GET /theatres/{theatreId}/shows

GET /shows/{showId}

GET /shows/{showId}/seats

The slice is accepted only when the API returns authoritative data and the complete customer navigation path works.

# 15. Phase P9 — Search and AI/Derived Discovery

| Step | Work |
| --- | --- |
| 1 | Define searchable document representation from authoritative entities. |
| 2 | Create deterministic index generation. |
| 3 | Implement lexical retrieval. |
| 4 | Add semantic retrieval if approved by architecture. |
| 5 | Implement hybrid/ranking orchestration if approved. |
| 6 | Resolve authoritative entity IDs from results. |
| 7 | Implement index update/rebuild mechanism. |
| 8 | Add stale-data and unavailable-search behavior. |
| 9 | Test search independently from database correctness. |

The search layer is never the authoritative source for movie, theatre, show or availability state.

# 16. Phase P10 — Frontend Foundation

Create route structure.

Create API client layer.

Create authentication/session provider.

Create query/cache strategy.

Create reusable form controls.

Create buttons, cards, tables, modals, drawers, toasts and state components.

Create responsive layout primitives.

Create error/loading/empty state components.

Create accessibility baseline.

# 17. Phase P11 — Customer UI Implementation

| Order | Screen |
| --- | --- |
| 1 | Home |
| 2 | Movie Listing |
| 3 | Movie Details |
| 4 | City/Theatre Discovery |
| 5 | Theatre Details |
| 6 | Show Details |
| 7 | Seat Availability |
| 8 | Search Results |
| 9 | Login/Profile |

Movie Details is implemented with theatre-wise show groups. The UI must not regress into generic Morning/Afternoon/Evening sections.

# 18. Phase P12 — Theatre Manager UI

Manager dashboard.

Assigned theatre context.

Screen management.

Seat management.

Show listing by date/screen.

Show creation/editing.

Conflict validation display.

Show-specific availability inspection where permitted.

Every manager page should make the active theatre scope obvious so that the user understands which theatre is being operated.

# 19. Phase P13 — Super Admin UI

Dashboard.

User management.

Role and permission administration.

City management.

Theatre management.

Manager assignment.

Movie catalogue management.

Audit log viewer.

Search administration.

# 20. Phase P14 — Test and Hardening Sequence

| Layer | Required Tests |
| --- | --- |
| Unit | Validation, service rules, mapping and authorization logic. |
| Repository/DB | Constraints, relationships, migrations and queries. |
| API | Request/response contracts, status codes, security and validation. |
| Integration | End-to-end backend flows across modules. |
| Frontend | Component states, route behavior and API error mapping. |
| E2E | Customer discovery and manager/admin critical paths. |
| Search | Relevance, filtering, stale index and failure modes. |
| Security | Authentication, authorization, injection/input handling and sensitive-data leakage. |
| Performance | Catalogue, search, show schedule and seat availability response behavior. |
| Regression | Existing approved behavior remains intact after changes. |

# 21. CI/CD Pipeline

| Stage | Gate |
| --- | --- |
| Checkout/Dependencies | Lockfiles and dependency resolution succeed. |
| Format/Lint | No blocking violations. |
| Static Analysis | No configured critical findings. |
| Unit Tests | All required tests pass. |
| Build | Backend and frontend artifacts build successfully. |
| Integration Tests | Database-backed tests pass. |
| Security Checks | Configured dependency/security checks pass. |
| Artifact | Versioned build artifact/container generated. |
| Deploy | Only from approved branch/environment flow. |

# 22. Environment Configuration

| Configuration | Source | Rule |
| --- | --- | --- |
| Database URL/credentials | Environment secret/config | Never hard-code. |
| Auth secret/config | Environment secret/config | Never commit secrets. |
| Search endpoint/credentials | Environment config | Separate per environment. |
| CORS origins | Environment config | Explicit production origins. |
| Logging level | Environment config | More verbose locally, controlled in production. |
| Frontend API base URL | Build/runtime config | Environment-specific. |

A checked-in .env.example documents required variables without containing real secrets.

# 23. Git and Change Management

| Rule | Requirement |
| --- | --- |
| Branching | Feature/fix branches from the approved integration branch. |
| Commit | Small, descriptive commits grouped by logical change. |
| Pull Request | Required for protected branches. |
| Review | At least one competent reviewer for production-impacting changes. |
| Tests | PR cannot merge with failing required checks. |
| Database changes | Migration and rollback/forward strategy documented. |
| API changes | Update API specification and contract tests with implementation. |

# 24. Definition of Ready

Requirement is traceable to SRS/approved change.

Relevant architecture decision is known.

Database impact is understood.

API impact is understood.

UI behavior is defined if user-facing.

Acceptance criteria are testable.

Dependencies are identified.

# 25. Definition of Done

Implementation matches the approved requirement and design baselines.

Code follows repository standards.

Unit tests cover applicable logic.

Integration/API tests cover applicable business behavior.

Authorization is verified server-side.

Database constraints are preserved.

API documentation is updated when the contract changes.

UI states include loading, empty, error and success behavior where applicable.

Accessibility requirements for affected UI are satisfied.

No secrets or sensitive debug data are committed.

CI passes.

Code has been reviewed.

Traceability is updated.

# 26. Milestone Plan

| Milestone | Deliverable | Acceptance |
| --- | --- | --- |
| M1 Foundation | Repository + CI + DB migrations | Clean environment builds and migrates. |
| M2 Security | Auth + RBAC/scope | Protected operations and denial tests pass. |
| M3 Operations Core | City/theatre/screen/seat/movie/show | Domain integration tests pass. |
| M4 Customer Backend | Discovery APIs | Customer API journey passes. |
| M5 Search | Search service/integration | Search contract + fallback passes. |
| M6 Customer UI | Public application | Customer journey acceptance passes. |
| M7 Manager UI | Operational management | Scoped scheduling workflow passes. |
| M8 Admin UI | Platform administration | Admin/audit workflow passes. |
| M9 Release Candidate | Integrated system | Full quality gate passes. |

# 27. Implementation Risks and Controls

| Risk | Control |
| --- | --- |
| Schema drift | Locked database design + migration review. |
| Authorization bypass | Service-level checks + cross-scope tests. |
| Show overlap race | Transactional conflict enforcement. |
| Search inconsistency | Authoritative DB resolution + rebuildable index. |
| Frontend/backend mismatch | API contract tests + DTO documentation. |
| Seed data becoming unrealistic | Deterministic domain-valid seed generation. |
| Scope creep | Explicit exclusions + change control. |
| Premature microservices | Modular monolith first unless architecture requires separation. |
| Large untested merge | Vertical slices + CI gates. |

# 28. Change Control During Implementation

Implementation findings do not automatically authorize changes to approved artifacts.

| Change Type | Required Action |
| --- | --- |
| Bug in implementation | Fix implementation; preserve baseline. |
| Clarification with no behavior change | Document clarification. |
| API behavior change | Update A-05 + affected tests/UI. |
| Database schema change | Update A-04 through controlled change; review normalization/integrity impact. |
| Architecture change | Update A-03 and downstream artifacts. |
| Requirement change | Update A-02 and traceability before implementation. |
| New feature | Add approved requirement/change request before coding. |

# 29. Recommended First Coding Sprint

Create repository structure and baseline branches.

Configure Spring Boot backend and React frontend.

Configure MySQL locally.

Add database migration baseline.

Create deterministic seed data.

Implement backend health endpoint.

Implement API error envelope.

Implement authentication skeleton according to approved security decision.

Implement City → Theatre → Screen → Seat read path.

Add integration tests for the first database-backed path.

Do not start by building every frontend page. Establish the data, API and security foundations first so that the UI is built against stable contracts.

# 30. Implementation Baseline Acceptance Checklist

A-04 database design is treated as locked.

A-05 API contract is the backend/frontend boundary.

A-06 UI/UX is the frontend interaction baseline.

Theatre-wise showtime presentation is preserved.

No generic time-of-day schedule buckets replace theatre grouping.

Show scheduling validates screen overlap and cross-entity compatibility.

Theatre Managers cannot cross their assigned theatre scope.

Search is derived and rebuildable.

Excluded payment/financial/marketplace functionality remains absent.

Every completed slice has tests before it is considered complete.

# 31. Next Artifact

A-08 — Test Strategy & Test Plan should define the complete verification strategy: test levels, test environment, test data, functional cases, database integrity tests, authorization tests, scheduling conflict tests, API contract tests, UI/E2E tests, search evaluation, performance tests, security tests, regression strategy, defect severity and release acceptance criteria.

# 32. References

PVK-SDP-001 — Software Development Process, Version 1.0.

PVK-SRS-001 — Software Requirements Specification, Version 1.0.

PVK-ARCH-001 — System & Software Architecture, Version 1.0.

PVK-API-001 — API Specification, Version 1.0.

PVK-UIUX-001 — UI/UX Specification, Version 1.0.

PVK Cinemas Final Database Design — Version 1.0; LOCKED FOR IMPLEMENTATION.

ISO/IEC/IEEE 29148:2018 — Requirements engineering.

ISO/IEC/IEEE 12207 — Software life cycle processes.