PVK CINEMAS

Test Strategy & Test Plan

Verification & Validation Baseline — Version 1.0

| Document Attribute | Value |
| --- | --- |
| Document ID | PVK-TEST-001 |
| Version | 1.0 |
| Status | TEST BASELINE CANDIDATE |
| Project | PVK Cinemas AI-Powered Cinema Search Platform |
| Process | PVK-SDP-001, Version 1.0 |
| Requirements | PVK-SRS-001, Version 1.0 |
| Architecture | PVK-ARCH-001, Version 1.0 |
| Database | PVK Cinemas Final Database Design — LOCKED FOR IMPLEMENTATION |
| API | PVK-API-001, Version 1.0 |
| UI/UX | PVK-UIUX-001, Version 1.0 |
| Implementation | PVK-IMPL-001, Version 1.0 |

This document defines how PVK Cinemas will be verified before release. It covers test levels, environments, data, functional and non-functional testing, database integrity, authorization, scheduling conflicts, API contracts, search, frontend/E2E flows, security, performance, regression, defect handling, release gates and acceptance criteria.

# 1. Purpose

The purpose of this test strategy is to prove that the implemented system satisfies its approved requirements and preserves the integrity of the locked database and approved architecture. Testing is treated as a continuous engineering activity rather than a final-stage inspection.

Verify functional correctness.

Verify relational integrity and normalization assumptions implemented by the database.

Verify server-side authorization and theatre scope enforcement.

Verify show scheduling and overlap rules, including concurrent requests.

Verify API contract compliance.

Verify customer, Theatre Manager and Super Admin workflows.

Verify search behavior while preserving the authoritative database as the source of truth.

Verify responsive and accessible UI behavior.

Detect security, performance and reliability defects before release.

# 2. Test Scope

| In Scope | Out of Scope |
| --- | --- |
| Authentication and authorization | Payment gateway behavior |
| Users, roles and permissions | Settlement/accounting |
| Cities, theatres, screens and seats | Loyalty/reward systems |
| Movies and catalogue relationships | Marketplace/vendor workflows |
| Shows and scheduling | Financial reconciliation |
| Show-specific seat availability | Unapproved booking/payment completion |
| Customer discovery and search | Features not approved in SRS |
| Theatre Manager operations | Infrastructure internals outside project responsibility |
| Super Admin operations and audit views | Third-party provider internals |
| API, database and frontend behavior |  |

# 3. Quality Objectives

| Objective | Pass Condition |
| --- | --- |
| Correctness | Approved functional behavior works for valid and invalid inputs. |
| Integrity | Foreign keys, uniqueness, checks and business constraints hold. |
| Security | Unauthorized operations are rejected server-side. |
| Consistency | Schedule/availability data remains consistent with authoritative records. |
| Reliability | Repeated supported operations behave deterministically. |
| Performance | Critical endpoints meet agreed response targets under representative load. |
| Usability | Core user journeys are understandable and recoverable. |
| Accessibility | Critical UI meets the accessibility criteria defined in A-06. |
| Traceability | Requirements can be traced to tests and results. |

# 4. Test Levels

| Level | Purpose | Primary Owner |
| --- | --- | --- |
| Unit | Verify isolated logic. | Developer |
| Component | Verify frontend components and UI state behavior. | Developer |
| Repository/DB | Verify persistence, constraints and queries. | Developer/QA |
| API/Contract | Verify endpoint behavior and schema. | Developer/QA |
| Integration | Verify modules working together. | Developer/QA |
| System/E2E | Verify complete user journeys. | QA |
| Security | Verify authentication, authorization and input security. | QA/Engineering |
| Performance | Verify response and throughput characteristics. | QA/Engineering |
| Acceptance | Verify business requirements and release readiness. | Product/Stakeholder |

# 5. Test Pyramid

The project should maintain many fast unit/component tests, a substantial integration/API suite, and a smaller number of high-value E2E tests. E2E tests must cover critical journeys but should not become the only validation mechanism.

Unit/component tests: broad coverage of business and presentation logic.

Integration/API tests: authoritative verification of database and service behavior.

E2E tests: critical cross-layer journeys.

Manual exploratory testing: targeted investigation of usability, edge cases and visual behavior.

# 6. Test Environments

| Environment | Purpose | Data |
| --- | --- | --- |
| Local | Developer feedback and unit/integration development. | Synthetic deterministic seed. |
| CI | Automated validation on every protected change. | Ephemeral isolated test database. |
| QA/Staging | System, E2E, security and performance verification. | Non-production representative synthetic data. |
| Production | Operational monitoring and smoke checks only. | Real production data; no destructive test data. |

Production must never be used as a general-purpose test environment.

# 7. Test Data Strategy

Use deterministic synthetic data for automated tests.

Use separate fixtures for positive, negative and boundary cases.

Create at least two theatres and multiple screens so cross-theatre authorization can be tested.

Create multiple movies with overlapping and non-overlapping language/genre relationships.

Create schedules that intentionally contain valid adjacency and invalid overlap cases.

Create seats with different states and screen relationships.

Never place real credentials, tokens or personal secrets in test fixtures.

## 7.1 Required Seed Scenarios

| Scenario | Minimum Data |
| --- | --- |
| Normal theatre | 1 city, 1 theatre, 2 screens, deterministic seats. |
| Multiple theatres | 2+ theatres with separate manager assignments. |
| Movie catalogue | Multiple movies, genres and languages. |
| Show schedule | Multiple shows across screens and theatres. |
| Conflict case | Two candidate shows overlapping on same screen. |
| No-conflict case | Adjacent/non-overlapping shows on same screen. |
| Search | Enough distinct movie/theatre/show terms to validate ranking/filtering. |

# 8. Requirements Traceability

Every testable requirement must map to one or more test cases. A-09 will contain the formal requirement-to-test traceability matrix. This document establishes the test categories and acceptance rules used by that matrix.

| Requirement Area | Primary Test Types |
| --- | --- |
| Functional requirements | Unit + API + Integration + E2E |
| Security requirements | Security + API + Integration |
| Database integrity | DB + Integration |
| Search | Unit + API + Search evaluation + E2E |
| UI/UX | Component + E2E + accessibility + exploratory |
| Performance | Load + stress + endpoint benchmarks |
| Auditability | Integration + API |

# 9. Functional Test Strategy

## 9.1 Authentication

| ID | Scenario | Expected Result |
| --- | --- | --- |
| AUTH-01 | Valid credentials | Authenticated session/context established. |
| AUTH-02 | Invalid credentials | Authentication rejected with safe error. |
| AUTH-03 | Missing required credential | Validation error. |
| AUTH-04 | Protected route without authentication | 401 behavior. |
| AUTH-05 | Logout | Session/authentication state invalidated according to design. |
| AUTH-06 | Expired/invalid session | Request rejected and client recovers safely. |

## 9.2 Authorization and Theatre Scope

| ID | Scenario | Expected Result |
| --- | --- | --- |
| AUTHZ-01 | Customer accesses public movie data | Allowed. |
| AUTHZ-02 | Customer accesses manager mutation | Denied. |
| AUTHZ-03 | Manager edits assigned theatre | Allowed. |
| AUTHZ-04 | Manager edits another theatre | Denied. |
| AUTHZ-05 | Manager uses another theatre's screen ID | Denied. |
| AUTHZ-06 | Manager uses another theatre's show ID | Denied. |
| AUTHZ-07 | Admin performs authorized platform operation | Allowed. |
| AUTHZ-08 | User attempts unauthorized admin operation | Denied. |

# 10. Database Integrity Test Strategy

Verify every foreign-key relationship defined by the locked schema.

Verify unique constraints reject duplicate values where uniqueness is required.

Verify NOT NULL constraints reject missing mandatory values.

Verify CHECK constraints where supported by the chosen MySQL version.

Verify delete/update behavior follows the approved relationship policy.

Verify orphan records cannot be created through application APIs.

Verify transaction rollback leaves no partial mutation after a failed multi-step operation.

## 10.1 Database Test Categories

| Category | Examples |
| --- | --- |
| Entity creation | Valid minimum record for every core entity. |
| Relationship | Valid parent/child association. |
| Invalid relationship | Child references wrong/nonexistent parent. |
| Duplicate | Duplicate unique business identifier. |
| Nullability | Mandatory field omitted. |
| Deletion | Delete/update parent with dependent records. |
| Transaction | Failure midway through multi-record mutation. |
| Query correctness | Movie → shows → theatre joins return correct rows. |

# 11. Show Scheduling Test Strategy

Scheduling is a critical business rule. Tests must cover both ordinary validation and concurrency because a simple pre-check cannot guarantee correctness under simultaneous requests.

| ID | Scenario | Expected Result |
| --- | --- | --- |
| SHOW-01 | Valid show on empty screen | Created. |
| SHOW-02 | End time before start | Rejected. |
| SHOW-03 | Same-screen non-overlapping shows | Allowed. |
| SHOW-04 | Same-screen boundary adjacency | Allowed if intervals are defined as non-overlapping at the boundary. |
| SHOW-05 | Same-screen overlapping shows | Rejected. |
| SHOW-06 | Different screens, same time | Allowed. |
| SHOW-07 | Different theatres, same time | Allowed. |
| SHOW-08 | Screen from another theatre | Rejected. |
| SHOW-09 | Invalid movie-language relationship | Rejected. |
| SHOW-10 | Invalid screen capability | Rejected. |
| SHOW-11 | Concurrent conflicting creates | At most one conflicting show succeeds. |
| SHOW-12 | Edit show into existing conflict | Rejected and original valid schedule preserved. |

# 12. Seat Availability Test Strategy

Verify only seats belonging to the selected screen are returned.

Verify show-specific availability is associated with the selected show.

Verify unavailable seats cannot be represented as available through an invalid client request.

Verify seat state remains consistent after refresh.

Verify a seat from another show is not accidentally displayed as part of the current show.

Verify mobile and desktop seat-map interaction if selection is enabled by the approved scope.

# 13. API Contract Test Strategy

| Area | Verify |
| --- | --- |
| Request | Required fields, types, enums and validation. |
| Response | Status codes, JSON shape, field names and types. |
| Errors | Standard error envelope and actionable validation data. |
| Security | Authentication and authorization behavior. |
| Pagination | Bounds, metadata and stable ordering. |
| Filtering | Correct filter semantics. |
| Concurrency | Mutation behavior under competing requests. |
| Idempotency | Where contract specifies repeat-safe operations. |

# 14. Frontend and UI Test Strategy

| Screen/Flow | Required Coverage |
| --- | --- |
| Home | Load, empty/failed sections, navigation. |
| Movie Listing | Filters, pagination/loading, no results. |
| Movie Details | Theatre-wise show grouping, chronological shows, no-show state. |
| Search | Query, loading, results, no results, unavailable search. |
| Theatre Details | Theatre identity, shows, filters. |
| Show Details | Correct show context and availability action. |
| Seat Availability | Correct show seats and state display. |
| Login/Profile | Validation, error, authenticated state and logout. |
| Manager | Scope, forms, conflict errors and successful mutations. |
| Admin | Tables, forms, permissions and destructive-action confirmation. |

## 14.1 Critical Customer E2E Journey

Open application.

Search or browse for a movie.

Open Movie Details.

Select a city/date if available.

Review shows grouped by theatre.

Select a theatre showtime.

Open Show Details.

Open seat availability.

Verify seats belong to the selected show/screen.

The E2E suite must explicitly verify that Movie Details does not regress into generic Morning/Afternoon/Evening schedule grouping.

# 15. Theatre Manager E2E Journey

Authenticate as Manager A.

Open assigned theatre.

Create or edit a valid screen/seat configuration where permitted.

Create a valid show.

Verify it appears in the schedule.

Attempt to create an overlapping show on the same screen.

Verify conflict is rejected.

Attempt to mutate a resource belonging to Theatre B.

Verify authorization denial.

# 16. Super Admin E2E Journey

Authenticate as Super Admin.

Open user management.

Inspect role/permission information.

Manage city/theatre records where permitted.

Manage catalogue records.

Review audit logs.

Inspect search status.

Trigger controlled reindex if enabled.

Verify resulting operation is visible through the appropriate audit/operation feedback.

# 17. Search Test Strategy

Search must be tested as a retrieval and ranking capability, not as a replacement for the relational database.

| Test Area | Required Verification |
| --- | --- |
| Exact query | Expected entity is returned. |
| Partial query | Relevant entities are returned. |
| Multi-term query | Relevant combined intent is handled. |
| Filters | Filter constraints are respected. |
| No result | Stable empty response. |
| Index unavailable | Graceful error/fallback behavior. |
| Stale index | Authoritative entity resolution prevents invalid details. |
| Reindex | Index can be rebuilt from source data. |
| Ranking | Relevant results outrank unrelated results for defined evaluation set. |

If semantic/AI search is implemented, maintain a fixed evaluation query set with expected relevant entities. Changes to ranking behavior should be compared against the prior evaluation results.

# 18. Performance Test Strategy

| Target | Test |
| --- | --- |
| Movie listing | Representative pagination/filter load. |
| Movie details | Movie + relationship/show retrieval. |
| Theatre shows | Schedule retrieval under concurrent reads. |
| Seat availability | Show-specific seat retrieval. |
| Search | Concurrent search requests and index latency. |
| Show creation | Mutation latency under normal concurrency. |
| Database | Query execution plans for critical joins. |

Concrete numeric thresholds should be finalized from deployment sizing and the intended project workload. The performance test plan must record p50, p95 and p99 latency, throughput, error rate and resource utilization.

# 19. Security Test Strategy

Authentication bypass attempts.

Horizontal authorization: Manager A accessing Manager B's theatre resources.

Vertical authorization: lower-privilege user accessing administrative operations.

ID tampering in path/query/body identifiers.

Injection-resistant handling of text/search inputs.

Sensitive-data exposure in API responses and logs.

Session/token handling according to the approved authentication design.

CORS and security-header verification where applicable.

Rate-limiting/abuse controls where specified by deployment requirements.

Security tests must be executed against staging-like configuration and must never use destructive techniques against production.

# 20. Accessibility Test Strategy

Keyboard-only navigation.

Visible focus verification.

Screen-reader labels for forms and interactive controls.

Heading hierarchy.

Error announcement/association.

Seat/status meaning not conveyed by color alone.

Dialog focus management.

Responsive text scaling.

Automated accessibility scanning is useful but does not replace manual keyboard and interaction testing.

# 21. Browser/Device Compatibility

| Category | Baseline |
| --- | --- |
| Desktop | Current supported Chrome/Edge/Firefox family as selected by deployment policy. |
| Mobile | Current supported Android/iOS browser family as selected by deployment policy. |
| Viewport | Desktop, tablet and mobile breakpoints defined by A-06 implementation. |
| Input | Mouse, keyboard and touch for applicable workflows. |

# 22. Exploratory Testing

After automated suites pass, testers should deliberately investigate areas where requirements interact:

Rapid filter changes while results are loading.

Back/forward navigation after changing movie/date/theatre filters.

Concurrent schedule modifications.

Session expiry during a mutation.

Search service failure while browsing remains available.

Rapid repeated submissions of the same administrative form.

Very long movie/theatre names and unusual characters.

Empty catalogue, empty theatre schedule and empty seat availability.

Mobile interaction with dense schedule and seat layouts.

# 23. Defect Management

| Severity | Definition | Release Impact |
| --- | --- | --- |
| S1 Critical | Security breach, data corruption, system-wide outage, or impossible core operation. | Release blocked. |
| S2 High | Major business workflow broken with no acceptable workaround. | Normally release blocked. |
| S3 Medium | Important defect with reasonable workaround. | Fix or formally accept before release. |
| S4 Low | Minor UI/cosmetic/non-critical issue. | May be deferred with approval. |

| Defect Record Must Include | Required Information |
| --- | --- |
| Identification | ID, title, reporter, date. |
| Environment | Version/build/environment. |
| Reproduction | Steps and test data. |
| Expected/Actual | Precise difference. |
| Evidence | Logs/screenshots/request-response where safe. |
| Severity | S1-S4. |
| Resolution | Fix, workaround, defer or reject. |
| Regression | Test proving the defect remains fixed. |

# 24. Test Entry Criteria

Relevant implementation is available in the test branch/environment.

Required database migrations succeed.

Required seed data is available.

Build completes.

Baseline automated tests are passing.

Testable requirements and acceptance criteria are available.

# 25. Test Exit Criteria

All planned critical/high tests executed.

All S1 defects closed.

S2 defects closed or formally accepted by the release authority.

Required automated suites pass.

Critical E2E journeys pass.

Security and authorization gates pass.

Performance results meet approved targets or have formal acceptance.

Traceability is complete for release scope.

Release candidate smoke tests pass.

# 26. Release Gates

| Gate | Required Result |
| --- | --- |
| G1 Build | Backend/frontend build succeeds. |
| G2 Unit | Required unit/component suites pass. |
| G3 DB | Migration and integrity suite passes. |
| G4 API | Contract and integration suites pass. |
| G5 Security | No blocking security finding. |
| G6 E2E | Critical customer/manager/admin journeys pass. |
| G7 Performance | Approved performance targets pass. |
| G8 Regression | No unresolved release-blocking regression. |
| G9 Traceability | Requirements linked to verification evidence. |
| G10 Acceptance | Release authority signs off. |

# 27. Post-Deployment Smoke Test

Application loads.

Authentication works.

Movie listing loads.

Movie Details loads.

Theatre-wise shows are displayed.

Show Details loads.

Seat availability loads for a known valid show.

Manager can access assigned operational screen.

Admin can access approved administrative screen.

Health/readiness endpoints are healthy.

Logs contain no unexpected critical errors.

# 28. Minimum Regression Suite

| Area | Minimum Regression |
| --- | --- |
| Auth | Login, protected route, logout. |
| Authorization | Customer denied admin; Manager denied cross-theatre. |
| Catalogue | Movie list/details and relationships. |
| Schedule | Valid create + overlap rejection. |
| Discovery | Movie → theatre → show → availability. |
| Search | Known query → relevant result. |
| Admin | User/catalogue/theatre/audit read/write paths as approved. |
| Database | Migration + FK/unique/check tests. |

# 29. Test Automation Policy

Automate every stable, repeatable, high-value regression test.

Keep test data isolated and deterministic.

Avoid tests that depend on execution order.

Use API/database tests for business rules rather than testing only through the browser.

Use E2E tests for cross-layer behavior and user journeys.

Run fast tests on every pull request and broader suites on protected branches/nightly as appropriate.

# 30. Test Metrics

| Metric | Purpose |
| --- | --- |
| Requirement coverage | Percentage of testable requirements with mapped tests. |
| Pass rate | Execution health for a build/release. |
| Defect density | Defects relative to tested scope. |
| Escaped defects | Quality after release. |
| Automation coverage | Share of regression cases automated. |
| Flaky test rate | Reliability of the test suite. |
| p95/p99 latency | Critical-path performance. |

Coverage percentage alone is not a quality guarantee. Critical business rules such as authorization and show overlap require targeted tests even when overall line coverage is high.

# 31. Project-Specific Acceptance Test Matrix

| ID | Acceptance Requirement | Verification |
| --- | --- | --- |
| AT-01 | Customer can discover movies. | E2E. |
| AT-02 | Movie Details show scheduled shows grouped by theatre. | E2E + UI review. |
| AT-03 | Shows are chronologically ordered within theatre/date context. | API + E2E. |
| AT-04 | Invalid overlapping shows on same screen are rejected. | Integration + concurrency. |
| AT-05 | Non-overlapping shows on same screen are allowed. | Integration. |
| AT-06 | Manager cannot modify another theatre. | Security/integration. |
| AT-07 | Seat availability corresponds to selected show/screen. | API + E2E. |
| AT-08 | Search returns relevant catalogue/theatre results. | Search evaluation. |
| AT-09 | Search failure does not corrupt authoritative data. | Integration/failure test. |
| AT-10 | Admin operations respect role/permission rules. | Security + E2E. |
| AT-11 | Audit information is available for required administrative actions. | Integration/API. |
| AT-12 | Core customer UI works responsively. | UI/E2E. |

# 32. Next Artifact

A-09 — Requirements Traceability Matrix should connect every SRS requirement to its design artifact, database/API/UI implementation point, and verification case. It should become the master evidence index for proving that nothing required was omitted and that no implemented feature exists without an approved source.

# 33. Final Test Baseline Checklist

Test levels are defined.

Test environments are defined.

Deterministic test data is defined.

Authentication and authorization are explicitly tested.

Cross-theatre authorization is explicitly tested.

Database integrity is explicitly tested.

Show overlap and concurrency are explicitly tested.

Seat availability is show-specific and explicitly tested.

Movie Details theatre-wise grouping is explicitly tested.

Search is tested independently and as part of customer flows.

Frontend error/loading/empty states are tested.

Accessibility and responsive behavior are included.

Performance and security testing are included.

Defect severity and release gates are defined.

Post-deployment smoke testing is defined.

# 34. References

PVK-SDP-001 — Software Development Process, Version 1.0.

PVK-SRS-001 — Software Requirements Specification, Version 1.0.

PVK-ARCH-001 — System & Software Architecture, Version 1.0.

PVK-API-001 — API Specification, Version 1.0.

PVK-UIUX-001 — UI/UX Specification, Version 1.0.

PVK-IMPL-001 — Implementation Plan, Version 1.0.

PVK Cinemas Final Database Design — Version 1.0; LOCKED FOR IMPLEMENTATION.

ISO/IEC/IEEE 29119 — Software testing concepts and processes.